## Slide 1
Maersk SF Task Force | Report-out
Work Stream:
EDI - Visibility
Responsible:
Murali Rajamani
Status:
Y
Date: 26.02.2026
Important milestones
Y
Completeness
R
Timeliness
R
ETA to Port
R
ETA to Door
R
Plausibility
R
Ref. Comp.
Done (last period) — CW05 Results
• Critical Milestone Completeness improved to 83.9% (CW03: 80.0%, +3.9pp)
• SC3 Critical Completeness: 80.7% (+5.2pp vs CW03)
• SC4 Critical Completeness: 85.9% (+3.7pp vs CW03)
• All Milestones Completeness improved to 74.7% (CW03: 65.4%, +9.3pp)
• ETA Accuracy to Door improved to 47.2% (CW03: 42.6%, +4.6pp)
• SC3 Critical Timeliness improved to 60.7% (CW03: 54.6%, +6.1pp)
• Plausibility stabilized at 67.1% (CW03: 66.4%)
Planned activities for next period
• Drive SC4 Timeliness improvement (currently 35.6% — lowest KPI)
• Investigate SC4 S00 Shipment Created completeness (55.2%)
• Improve S46 Docs Rcvd from Shipper (67.7% completeness)
• Address SC4 S05 In-delivery gap (17.5% completeness)
• Target Plausibility improvement toward 90% (currently 67.1%)
• Root-cause S54 Full Container Discharge failure (7.4% SC3)
• Establish Reference Completeness baseline (currently 0%)
Critical issues / Problems
Issue
Solution
Resp.
Until
SC4 Critical Timeliness at 35.6% (target: 70%)
Analyze late milestone transmission root causes
Team
CW07
SC4 S05 In-delivery only 17.5%
Review carrier EDI integration gaps
Team
CW07
Plausibility at 67.1% (target: 90%)
Identify out-of-sequence milestone patterns
Team
CW08
S54 Container Discharge 7.4%
Escalate terminal EDI feed issues
Team
CW07
Reference Completeness 0%
Define REF field mapping requirements with Bosch
Team
CW08
ETA to Door accuracy 47.2%
Calibrate estimated delivery models
Team
CW09
Bosch | Project Status | General
26.02.2026 | Confidential

## Slide 2
Bosch Milestone KPI Trend — CW01 / CW03 / CW05
KPI
Target
CW01
CW03
CW05
Trend
P1: Critical Completeness
≥95%
82.4%
80.0%
83.9%
▲
SC3 Critical Comp.
77.4%
75.5%
80.7%
▲
SC4 Critical Comp.
91.1%
82.2%
85.9%
▲
P2: Critical Timeliness
≥70%
52.3%
48.9%
45.4%
▼
SC3 Critical Time.
58.3%
54.6%
60.7%
▲
SC4 Critical Time.
41.6%
46.1%
35.6%
▼
P3: ETA Accuracy to Port
≥70%
58.3%
42.9%
54.4%
▲
P4: ETA Accuracy to Door
≥70%
34.7%
42.6%
47.2%
▲
P7: Plausibility
≥90%
75.1%
66.4%
67.1%
►
P8: All MS Completeness
≥95%
72.7%
65.4%
74.7%
▲
P9: All MS Timeliness
≥70%
45.8%
37.9%
45.1%
▲
Key Takeaways
• Completeness improving: Critical +3.9pp (CW03→CW05), All Milestones +9.3pp — strongest improvement area
• Timeliness remains the biggest challenge: SC4 Critical at 35.6%, overall trend declining from CW01 (52.3%→45.4%)
• ETA accuracy mixed: Port accuracy dropped from CW01 (58.3%→54.4%), Door accuracy improved (34.7%→47.2%)
• SC3 consistently outperforms SC4 across all metrics — SC4 operational gaps driving overall underperformance
Bosch | KPI Dashboard
26.02.2026 | Confidential

## Slide 3
CW05 Critical Milestone Detail — SC3 vs SC4
SC3 (FCL) Key Milestones — CW05
Milestone
Comp%
Time%
S60 Pre-Booking
92.3%
92.3%
S02 Collected
75.7%
34.2%
S04 Departed
91.2%
89.1%
S07 Arrived
93.3%
93.0%
S31 Delivered
56.6%
12.8%
S52 Empty Pickup
28.9%
24.4%
S53 Full Loaded
68.5%
63.0%
S54 Full Discharged
7.4%
5.6%
S55 Empty Return
76.9%
76.9%
SC4 (LCL) Key Milestones — CW05
Milestone
Comp%
Time%
S00 Shipment Created
55.2%
54.6%
S02 Collected
88.9%
32.9%
S04 Departed
89.4%
49.1%
S07 Arrived
81.8%
43.8%
S16 Booked w/ Carrier
76.9%
61.1%
S17 Tendered Carrier
59.5%
32.8%
S31 Delivered
84.0%
10.5%
S45 Handover Broker
47.7%
47.7%
S46 Docs Rcvd
67.7%
31.3%
Focus Areas
• RED — S54 Full Container Discharge (SC3): 7.4% completeness — terminal EDI feed likely broken/missing
• RED — S05 In-delivery (SC4): 17.5% completeness — last-mile tracking gap for LCL shipments
• RED — S52 Empty Container Pickup (SC3): 28.9% — depot EDI not flowing consistently
• RED — S31 Delivered Timeliness: SC3 12.8%, SC4 10.5% — delivery confirmation significantly delayed
• YELLOW — S00 Shipment Created (SC4): 55.2% — shipment creation not captured for ~half of shipments
Bosch | Milestone Detail
26.02.2026 | Confidential